## Slide 1
Skynet Project Proposal
Prepared for Mr. Phil Connors
March 2017
Notes: Hello, thank you for giving up your time to be here this morning
My name is Stuart Bailey. I’m here with my colleagues Martin, Vincent, Felix and Amgad, and we’re from Think Big Analytics
We’re here to present to you a proposal for work relating to our previous discussions

## Slide 2: Overview
Summary of requirements
Engagement outcomes
Proposed solution
Timeline and deliverables
Project team
Pricing
Executive summary
Notes: OVERVIEW
Requirements
Outcomes
Solution
Timeline and deliverables
Team
Pricing
Summary

## Slide 3: Summary of Requirements
--- USE CASE ---
Identify the two aircraft type constituting the largest proportion of those requiring ADS-B transponders
Notes: SUMMARY OF REQUIREMENTS
Skynet manufacturing ADS-B tx
Need to know which aircraft require tx to enter market
Use case: Identify the two aircraft type constituting the largest proportion of those requiring ADS-B tz
We can do more – subsequently identify the airlines with the greatest proportion of these aircraft type so as to target your sales efforts

## Slide 4: Engagement Outcomes
Information needed to exploit opportunity
Competitive advantage
Cost and time saving
Reduced risk
Other data-related opportunities
Notes: ENGAGEMENT OUTCOMES
Information needed to exploit opp.
Competitive adv. – go directly to the airlines offering the greatest potential revenue
Cost and time saving – mitigate the need for expensive and time-consuming blanket marketing
Reduced risk – determine potential ROI against certification
Other data-related opp, - more to come

## Slide 5: Proposed Solution
Skynet
ADS-B
Flight
Aware
FAA
Info
Aggregate
Extract
Process
Notes: PROPOSED SOLUTION
Skynet ADS-B – aircraft with ADS-B (real time)
Flight Aware – aircraft with ADS-B (delay)
FAA – aircraft data
Ingest into variable-sized cluster of servers for scalability
Aggregate – combine the data so as to yield one complete data set
Extract – extract only those fields necessary to solve the problem
Process – Apply model to data to…
Produce the information you’re seeking

## Slide 6: Approach & Deliverables
Phase ONE | Phase TWO | Phase THREE
Confirmation & Analysis | Modelling; Build & Test | Finalise & Delivery
Confirm use case Gather and analyse data Model planning Prepare solution architecture | Devise models Ingest data Test and refine model(s) Run selected model against full data set | Document findings Prepare presentation Present findings
Continuation report | Ingested data, code, and test results | Final Report
Notes: APPROACH & DELIVERABLES
Three phases:
ONE: confirm use case, gather and analyse data, model planning, prepare arch.
ONE: gate at end of phase to confirm or otherwise feasibility – intended to provide assurance and mitigate the overall investment if (however unlikely) it is not possible to achieve the outcome
ONE: deliverable: continuation report
TWO: device models, ingest data, test and refine models, run selected model
TWO: deliverables: ingested data, code, test results
THREE: doc. Findings, prepare presentation, present findings
THREE: deliverable: final report including the answer(s) to your question

## Slide 7: Project Team
Role | Role Description
Project Manager | Day-to-day management; quality assurance; client contact
Senior Data Scientist | Transform use case into data science activity to be realised by data engineer
Senior Data Engineer | Software design, development, and testing; cluster management
  *Some staff will be assigned to the project on a fractional basis (e.g. 20 hours per week)
Notes: PROJECT TEAM
PM: day-to-day mngmt, QA, client contact
DS: use case > DS activity to be realised by DE
DE: S/W design, dev., and test; cluster management

## Slide 8: Pricing
Overall Pricing | Price ($) | Comments
Phase ONE | $25K | Project Manager x 4 days Senior Data Scientist x 10 days Senior Data Engineer x 10 days
Phase TWO | $25K | As above
Phase THREE | $25K | As above
Data | $1K | Flight Aware data
Hosting | £2,520 | Amazon cluster hosting for 6 weeks
Overall Cost | £78,520 excl. tax | Fees do not include travel expenses, estimated at 12% of services fees
Notes: PRICING
ONE-THREE: PM x 4d, DS and DE x 10d = £25K each
Data: £1K for Flight Aware data
Hosting: £2,520 for Amazon cluster hosting
Total cost: £78,520 excl.tax

## Slide 9: Further Opportunity
--- SECONDARY USE CASE ---
Produce real-time flight delay information
Exploit existing data and work
Other data freely available: weather; DOT
Speedy proof of concept
Minimal initial outlay
?
Notes: FURTHER OPPORTUNITY
COO Cliff suggested that it might be possible to use Sheldon’s real-time data to predict flight delays. We agree that it might indeed be possible (although it’s more complicated than use case one)
We will have done a great deal of the ground work for this – gathering data, aggregating it etc.
My colleague, Felix, has already identified other sources of freely available data that might be used to achieve this
We will be in a position to generate proof of concept quickly, and for minimal initial outlay

## Slide 10: Executive Summary
Requirements: Identify the two aircraft type… requiring ADS-B tx
Outcome: data needed to exploit opportunity quickly and efficiently
Solution: aggregate multiple data sets, extract, and process
Approach: three phases with gate at end phase one
Team: Project Manager, Data Scientist, Data Engineer
Pricing: £78,520 excl. tax
Further opportunity: Produce real-time flight delay information
Notes: EXEC SUMMARY
Req: Identify the two aircraft type
Outcome: data needed to exploit opp.
Soln: aggregate multiple data sets, extract, and process
Appr. three phases with gate at end phase one
Team: PM, DS, DE
Price: £78,520
Further opp.: produce real-time flight delay information

## Slide 11
Notes: Do you have any questions?
My colleague Martin will provide contact details
Thank you for your time