## Slide 1
Skynet Project Proposal
Prepared for Mr. Phil Connors
March 2017

## Slide 2: Overview
Summary of requirements
Engagement outcomes
Proposed solution
Timeline and deliverables
Project team
Pricing
Executive summary

## Slide 3: Summary of Requirements
--- USE CASE ---
Identify the two US airlines whose fleets comprise the greatest proportion of aircraft requiring ADS-B transponders
Notes: Balance Governance and Security Too little security: sensitive data slips in and the enterprise is subject to catastrophic risks such as data breach and cyber attack. The data lake endangers the enterprise. Too much security: experimentation and innovation suffer, data scientists and analysts are stifled. The data lake fails in its mission to support innovation.
Too little governance: no one knows who is to manage or make decisions on any of the data in the data lake. It becomes impossible to manage the lifecycle, so data is not deleted when it is obsolete; there are no standards; nobody can say what the quality levels are concerning any given file; no one can say where the file came from; no one knows what security should apply. Basically, you get chaos and predictable data uses or production data flows cannot be sustained. The data lake fails in its mission to support repeatable business processes. Too much governance: it takes too long to make decisions; add new data; experiment with new processes. The data lake fails in its mission to support innovation.
Automated and reliable data ingest Problem: Hadoop ingest processes are often set up without an appreciation of the number of files to be ingested over time or the requirement to perform ingestion in a consistent and complete manner. Requirements for a typical Hadoop production data flow are the same as for data flows elsewhere in the enterprise. That is: All the files must be ingested in their entirety every day. The ingestion process typically consists of multiple steps, to include data type conversions, cleansing, deduplication, etc. The complete process must be followed successfully for each file. The end result must be quality checked. When something goes wrong (e.g., the wrong data is fed in or a step is not completed), that error must be detected. Incorrect outcomes must be corrected. Metadata must be captured. If the process is not completely reliable, then the resulting data is not trusted. The value proposition for the use of the data typically fails. If the process is not largely or completely automated, the process becomes impractical once the number of files to be ingested rises to enterprise scale. Thus, automated and reliable ingest is essential to the fundamental value of a data lake.

## Slide 4: Engagement Outcomes
Data needed to exploit opportunity
Competitive advantage
Cost saving
Reduced risk
Other data-related opportunities
Notes: Balance Governance and Security Too little security: sensitive data slips in and the enterprise is subject to catastrophic risks such as data breach and cyber attack. The data lake endangers the enterprise. Too much security: experimentation and innovation suffer, data scientists and analysts are stifled. The data lake fails in its mission to support innovation.
Too little governance: no one knows who is to manage or make decisions on any of the data in the data lake. It becomes impossible to manage the lifecycle, so data is not deleted when it is obsolete; there are no standards; nobody can say what the quality levels are concerning any given file; no one can say where the file came from; no one knows what security should apply. Basically, you get chaos and predictable data uses or production data flows cannot be sustained. The data lake fails in its mission to support repeatable business processes. Too much governance: it takes too long to make decisions; add new data; experiment with new processes. The data lake fails in its mission to support innovation.
Automated and reliable data ingest Problem: Hadoop ingest processes are often set up without an appreciation of the number of files to be ingested over time or the requirement to perform ingestion in a consistent and complete manner. Requirements for a typical Hadoop production data flow are the same as for data flows elsewhere in the enterprise. That is: All the files must be ingested in their entirety every day. The ingestion process typically consists of multiple steps, to include data type conversions, cleansing, deduplication, etc. The complete process must be followed successfully for each file. The end result must be quality checked. When something goes wrong (e.g., the wrong data is fed in or a step is not completed), that error must be detected. Incorrect outcomes must be corrected. Metadata must be captured. If the process is not completely reliable, then the resulting data is not trusted. The value proposition for the use of the data typically fails. If the process is not largely or completely automated, the process becomes impractical once the number of files to be ingested rises to enterprise scale. Thus, automated and reliable ingest is essential to the fundamental value of a data lake.

## Slide 5: Proposed Solution
Skynet
ADS-B
Flight
Aware
FAA
Info
Aggregate
Extract
Process
Notes: Balance Governance and Security Too little security: sensitive data slips in and the enterprise is subject to catastrophic risks such as data breach and cyber attack. The data lake endangers the enterprise. Too much security: experimentation and innovation suffer, data scientists and analysts are stifled. The data lake fails in its mission to support innovation.
Too little governance: no one knows who is to manage or make decisions on any of the data in the data lake. It becomes impossible to manage the lifecycle, so data is not deleted when it is obsolete; there are no standards; nobody can say what the quality levels are concerning any given file; no one can say where the file came from; no one knows what security should apply. Basically, you get chaos and predictable data uses or production data flows cannot be sustained. The data lake fails in its mission to support repeatable business processes. Too much governance: it takes too long to make decisions; add new data; experiment with new processes. The data lake fails in its mission to support innovation.
Automated and reliable data ingest Problem: Hadoop ingest processes are often set up without an appreciation of the number of files to be ingested over time or the requirement to perform ingestion in a consistent and complete manner. Requirements for a typical Hadoop production data flow are the same as for data flows elsewhere in the enterprise. That is: All the files must be ingested in their entirety every day. The ingestion process typically consists of multiple steps, to include data type conversions, cleansing, deduplication, etc. The complete process must be followed successfully for each file. The end result must be quality checked. When something goes wrong (e.g., the wrong data is fed in or a step is not completed), that error must be detected. Incorrect outcomes must be corrected. Metadata must be captured. If the process is not completely reliable, then the resulting data is not trusted. The value proposition for the use of the data typically fails. If the process is not largely or completely automated, the process becomes impractical once the number of files to be ingested rises to enterprise scale. Thus, automated and reliable ingest is essential to the fundamental value of a data lake.

## Slide 6: Approach & Deliverables
Phase ONE | Phase TWO | Phase THREE
Confirmation & Analysis | Modelling; Build & Test | Finalise & Delivery
Confirm use case Gather and analyse data Model planning Prepare solution architecture | Devise models Ingest data Test and refine model(s) Run selected model against full data set | Document findings Prepare presentation Present findings
Continuation report | Ingested data, code, and test results | Final Report

## Slide 7: Project Team
Role | Role Description
Project Manager | Day-to-day management; quality assurance; client contact
Staff Data Scientist | Transform use case into data science activity to be realised by data engineer
Senior Data Engineer | Software design, development, and testing; cluster management
  *Some staff will be assigned to the project on a fractional basis (e.g. 20 hours per week)

## Slide 8: Pricing
Overall Pricing | Price ($) | Comments
Phase ONE | $25K | Project Manager x 4 days Senior Data Scientist x 10 days Senior Data Engineer x 10 days
Phase TWO | $25K | Project Manager x 4 days Senior Data Scientist x 10 days Senior Data Engineer x 10 days
Phase THREE | $25K | Project Manager x 4 days Senior Data Scientist x 10 days Senior Data Engineer x 10 days
Other | $1K | Flight Aware data
Overall Cost | $76K excl. tax | Fees do not include travel expenses, estimated at 12% of services fees

## Slide 9: Additional Value
--- SECONDARY USE CASE ---
Produce real-time flight delay information
Exploit existing data and work
Other data freely available: weather; DOT
Speedy proof of concept
Minimal initial outlay
Notes: Balance Governance and Security Too little security: sensitive data slips in and the enterprise is subject to catastrophic risks such as data breach and cyber attack. The data lake endangers the enterprise. Too much security: experimentation and innovation suffer, data scientists and analysts are stifled. The data lake fails in its mission to support innovation.
Too little governance: no one knows who is to manage or make decisions on any of the data in the data lake. It becomes impossible to manage the lifecycle, so data is not deleted when it is obsolete; there are no standards; nobody can say what the quality levels are concerning any given file; no one can say where the file came from; no one knows what security should apply. Basically, you get chaos and predictable data uses or production data flows cannot be sustained. The data lake fails in its mission to support repeatable business processes. Too much governance: it takes too long to make decisions; add new data; experiment with new processes. The data lake fails in its mission to support innovation.
Automated and reliable data ingest Problem: Hadoop ingest processes are often set up without an appreciation of the number of files to be ingested over time or the requirement to perform ingestion in a consistent and complete manner. Requirements for a typical Hadoop production data flow are the same as for data flows elsewhere in the enterprise. That is: All the files must be ingested in their entirety every day. The ingestion process typically consists of multiple steps, to include data type conversions, cleansing, deduplication, etc. The complete process must be followed successfully for each file. The end result must be quality checked. When something goes wrong (e.g., the wrong data is fed in or a step is not completed), that error must be detected. Incorrect outcomes must be corrected. Metadata must be captured. If the process is not completely reliable, then the resulting data is not trusted. The value proposition for the use of the data typically fails. If the process is not largely or completely automated, the process becomes impractical once the number of files to be ingested rises to enterprise scale. Thus, automated and reliable ingest is essential to the fundamental value of a data lake.

## Slide 10: Executive Summary
Requirements: Identify the two US airlines… requiring ADS-B tx
Outcome: data needed to exploit opportunity quickly and efficiently
Solution: aggregate multiple data sets, extract, and process
Approach: three phases with gate at end phase one
Team: Project Manager, Data Scientist, Data Engineer
Pricing: £76K excl. tax
Additional value: Produce real-time flight delay information